|  |  | April 4, 2026 |
| --- | --- | --- |
| Agency Onboarding Platform - Project Scope - Agency Onboarding Platform # Project scope document: Rollex Multimedia |  |  |
|  | Prepared for: | Prepared by: |
|  | Fred Frimpong casey@fabrikam.com 573-555-0172 | Anni Mensah mensahanni98@gmail.com 0206 837 999 |

1. Project Overview

The Rollex Multimedia Agency Onboarding Platform is a professional, web-based system engineered to digitize talent registration and application review processes. This platform serves as a centralized digital solution, transitioning the agency from fragmented, manual workflows—such as paper-based documentation and disparate messaging applications—to a streamlined, unified environment. By establishing a robust digital entry point, the system enhances organizational efficiency, ensures data integrity, and projects a modern professional image consistent with the standards of a premier multimedia agency.

2. Project Objectives

The primary objectives of the platform development include:

- Online Talent Portal: Providing a high-performance interface for prospective talent to submit professional applications and portfolios.

- Administrative Workflow Efficiency: Enabling agency administrators to review, audit, and manage talent submissions through a structured, centralized dashboard.

- Secure Data Governance: Implementing a structured database architecture to ensure talent information and media assets are stored and handled securely.

- Optimized Communication: Facilitating consistent information flow and automated status updates between the agency and talent.

- Industry-Leading User Experience: Delivering a clean, modern interface that adheres to the visual and functional expectations of the multimedia and fashion industry.

3. Scope of Work

3.1 In-Scope (MVP Features)

The Minimum Viable Product (MVP) phase shall include the following core functionalities:

Talent/User Features

- Registration and Authentication: The system shall support secure user registration and login protocols.

- Digital Application Submission: The system shall provide a comprehensive form for talent data entry.

- Portfolio Media Management: The system shall support the upload of high-resolution modelling photos (specifically supporting JPEG and PNG formats).

- Application Tracking: The system shall enable talent to monitor their application status (Pending, Accepted, or Rejected) in real-time.

- Automated Notifications: The system shall trigger automated system-level notifications based on status changes.

Admin Features

- Administrative Access Control: The system shall provide a secure login restricted to agency management.

- Centralized Application Dashboard: Admins shall have a unified view of all active talent submissions.

- Profile and Portfolio Review: The system shall allow for detailed viewing of talent data and high-resolution imagery.

- Decision Management: Admins shall have the authority to Accept or Reject applications through the system interface.

- Internal Audit/Commenting: The system shall support internal-only comments for administrative notes on talent profiles.

System Features

- Role-Based Access Control (RBAC): Implementation of distinct permissions for Talent and Admin roles to ensure data privacy.

- Media Storage Infrastructure: Integration of secure, cloud-based storage for high-resolution image assets.

- Responsive Web Architecture: The platform shall utilize responsive design principles to ensure compatibility across desktop, tablet, and mobile browsers.

- Secure Data Handling: Implementation of encryption and secure protocols for handling sensitive personal information.

3.2 Out-of-Scope (Future Enhancements)

The following features are explicitly excluded from this phase of development to ensure the 3-week delivery target is met:

- Integrated online payment gateways for registration fees.

- Attendance tracking for agency training sessions or events.

- Advanced talent performance analytics and reporting.

- Instructor and staff management modules.

- Native mobile applications (iOS/Android).

- Real-time chat or advanced messaging systems.

4. Project Deliverables

Upon successful completion, the project team will deliver the following artifacts:

- Functional Web Application: The production-ready software solution (Frontend and Backend).

- Database Schema & API: The implemented database and a documented set of API endpoints for core features.

- Figma UI/UX Designs: High-fidelity wireframes and user interface designs.

- Technical Documentation Suite: A comprehensive technical package including:

  - Software Requirements Specification (SRS).

  - Entity Relationship Diagrams (ERD).

  - System Architecture Diagrams.

  - User Flow Diagrams.

  - Project Scope Statement.

5. Stakeholders

| Stakeholder Group | Description/Role |
| --- | --- |
| Agency Management | Primary administrative users responsible for application review and decision-making. |
| Talent | Applicants and prospective models seeking to join the agency. |
| Development Team | Technical resources responsible for design, full-stack development, and UAT support. |

6. Assumptions and Constraints

Assumptions

- Users possess internet-enabled devices and standard connectivity.

- Talent applicants have access to digital versions of their professional photos and personal data.

- Cloud-based services (AWS/GCP/Azure) for storage and database management remain accessible.

Constraints

- Timeline: Strict 3-week delivery schedule from kickoff to deployment.

- Scope: Limited strictly to the MVP features defined in Section 3.1; changes require formal approval.

- Resources: Development is constrained to a small-scale team with limited concurrent capacity.

- Budget/Infrastructure: Limited budget for premium hosting tiers and high-cost development tools.

- Admin Readiness: Agency staff availability for system training is a prerequisite for successful handover.

7. Success Criteria

Project success will be measured against the following checklist:

- [ ] Talent can successfully register and submit full applications, including high-resolution portfolio uploads.

- [ ] Administrators can review, annotate, and update application statuses without system errors.

- [ ] The system maintains reliability and provides acceptable performance under standard concurrent user loads.

- [ ] The platform remains fully functional and responsive across various screen resolutions.

- [ ] Delivery of all core MVP features defined in this scope within the 21-day project window.

8. Project Risks

- Timeline Compression: The 3-week window provides minimal buffer for unexpected technical blockers, potentially impacting feature depth.

- Technical Media Integration: Managing high-resolution media uploads may lead to latency issues or storage configuration challenges (e.g., S3 bucket permissions or timeout errors).

- Requirement Volatility: Last-minute changes to application form fields or workflow logic could delay the development lifecycle.

- Data Integrity & Privacy: Rapid development necessitates rigorous attention to secure data handling to prevent unauthorized access to talent personal information.

9. Implementation Timeline

| Phase | Focus Area | Key Activities |
| --- | --- | --- |
| Week 1 | Backend & Infrastructure | Environment setup, Database (ERD) implementation, and Authentication logic. |
| Week 2 | Core Application Logic | Development of talent submission forms and administrative review tools. |
| Week 3 | Integration & QA | Frontend refinement, system integration, UAT, and final performance testing. |

10. Conclusion

The Rollex Multimedia Agency Onboarding Platform project is focused on delivering a functional and scalable digital foundation. By prioritizing core MVP features and professional-grade technical documentation within a three-week timeframe, this project will significantly enhance the agency's operational efficiency and modernize its talent acquisition process. This solution is designed to meet immediate registration needs while providing the architectural flexibility required for future enhancements.